Northwestern University

Monthly Status Report

Annotation and Image Markup (AIM)

12XS577

December 2012 – January 2013

Pattanasak Mongkolwat

p-mongkolwat@northwestern.edu

Reported: February 8, 2013

Project Background/Objectives

This objective of this project is to continue to develop the Annotation and Imaging Markup (AIM) software library and tools based on the AIM v4.0 model to meet the challenge of targeted multiple domains, including Radiology and Radiation Oncology. The AIM model establishes a solid foundation for the growth of AIM in specific areas such as clinical trials and life science. The AIM standard has demonstrated its usefulness by collecting the descriptive information of images with user-generated graphical symbols, computational results, and textual descriptors placed on the images in a single common information source. The AIM model is necessarily complex and comprehensive. Typically, users do not want to understand the model comprehensively. We consider AIM users as belonging to one of two types: end-user or software developer. We provide them with appropriate software products and a programming library along with a referenced implementation of the library.

The AIM template is designed to abstract the complexity and reduce the number of activities for both types of AIM users. A template consists of a collection of questions and corresponding answers to each question. It increases AIM usability and improves experiences for users who create AIM data in their specific domain areas.

The AIM template project has two components: AIM Template Builder (ATB) and AIM Template Service (ATS). ATB has been developed to allow creation and modification of AIM templates via a software application with a simple graphical user interface. A template constrains AIM users to consistently create structured AIM data with standardized semantic vocabulary and controlled terminologies. ATS allows AIM users to search, share, download, and upload their templates.

The outcome of the project includes the AIM 4.0 foundation model, AIM 4.0 imaging model for (but not limited to) Radiology and Oncology, AIM toolkit (library in C++ and a conversion tool), AIM workstation, and AIM template software. The AIM software products will enable imaging interpreters, image researchers, and associated sciences personnel from different domains to adopt standardized annotations and imaging markup in conducting their clinical trials and translation medicine research.

Personnel Roster

| Personnel | Roles | Organization |
| --- | --- | --- |
| Pattanasak (Pat) Mongkolwat | Principal Investigator (PI), project manager and software engineer | Northwestern University |
| Vladimir Kleper | Researcher and software engineer | Northwestern University |
| Skip Talbot | Software engineer | Northwestern University |
| David Clunie | Consultant (DICOM, imaging and clinical expert) | PixelMed Publishing, LLC |
| Gregory Sharp | Consultant (CMake) | - |
| Daniel Rubin | Consultant (AIM and clinical expert) | Stanford University |

Contract Overview

The purpose of this project is to provide guidelines for extending the AIM model to enhance existing AIM tools (C++ toolkit, ATS and AIM for ClearCanvas workstation), develop additional AIM capabilities, and provide support in line with the historical workload and available resources.

The AIM project consists of the AIM information model, C++ Application Programming Interfaces (APIs), ATS, and AIM-enabled workstations. At the end of this research and development phase, we will accomplish the following.

- First, deliver a technical document on how to extend the AIM foundation model and library.

- Second, deliver the AIM C++ toolkit for Linux, OS X, and Windows platforms.

- Third, ATS shall have a Representational State Transfer (REST, RESTful conforms to REST constraints) APIs for other applications to consume ATS services.

- Fourth, AIM on ClearCanvas workstation will support creation and use of DICOM segmentation objects along with related AIM objects. The workstation will create and store AIM 4.0, import imaging studies from the eXtensible Neuroimaging Archive Toolkit (XNAT), communicate with AIM Data Service via RESTful APIs, validate markup creation and integrate a centralized imaging security service. An AIM plugin for the ClearCanvas workstation will be provided. A demonstration of the workstation installed on Amazon cloud will be provided.

- Fifth, AIM Data Object Service (DOS) will offer web services to create and manipulate AIM data.

The following list indicates the tools used in this project.

- Altova XMLSpy 2013 (Altova)

- caCORE SDK 4.1.1 (caBIG®)

- DCMTK version 3.6.x (OFFIS e. V.)

- Eclipse (Eclipse Foundation, Inc.) for Windows and Linux

- Enterprise Architect version 10.x (Sparx Systems)

- Java JDK 6 (Sun Microsystems)

- Microsoft Visual Studio 2008 and 2010 (Microsoft) with STL

- Xerces XML library version 3.0.1 (Apache Software Foundation)

- Boost C++ library version 1.34.1 (Boost.org)

- Berkeley DB XML by Oracle

- Ubuntu version 11 and above

Current Project Status

AIM Model

The AIM Foundation model and version 4.0 have been revised based on an implementation of the AIM 4.0 C++ library. The two models have to be resubmitted to NCI’s caDSR. The AIM team has been working with EVS team to validate and upload the two models. Currently, the AIM Foundation model has been validated and manually verified by the EVS and AIM team. It was uploaded to the NCI’s caDSR. The model can be viewed on the CDE Browser at https://cdebrowser.nci.nih.gov/CDEBrowser/. The UML Model Browser is available at http://umlmodelbrowser.nci.nih.gov/umlmodelbrowser/.

The Enterprise Vocabulary Services (EVS) team is reviewing AIM version 4 for Radiology and Oncology.

ATB and ATS:

A new version of ATB XML schema has been released. The current version is version 2, revision 13. The new schema was implemented in ATB version 2.0. Additional features and improvements to ATB and ATS have been added to NCI’s JIRA for AIM Enterprise Service (AIMES).

AIM 4.0 Library and workstation:

We implemented the AIM 4.0 C++ library and integrated ATS to the workstation. The workstation is now able to import new AIM template 2.0 XML documents. Since we added the capability to skip questions to ATB 2.0, the level of complexity of AIM template components on the workstation has been increased. A new AIM workstation is required to support skipping questions. The AIM workstation now supports logic for skipping questions. The first version will create AIM 3.0 instances. We are in the testing phase.

Description of Work Completed During the Month

External Meetings (Summarize for Frequent Communications)

| Date | Topic | Project Attendees (Optional) |
| --- | --- | --- |
| December 2012 | Project kick-off teleconference | NU: Pat, Jessica; SAIC-F: Alex, Ulli |
| December 2012 | Add and update JIRA issues | Pat, Vlad, Skip |
| December 2012 | Working with Justin Kirby at CIP | Justin, Pat, Vlad |
| December 2012 | Answering AIM related questions from Dr. Daniel Cornfeld at the Radiology department at Yale university. daniel.cornfeld@yale.edu | Daniel and Pat |
| December 2012 | Meeting with EVS team members about accessing caDSR from ATB Telephone conference with Denise E-mails response from Denise about AIM XML to/from caDSR | Ed Helton, Dianne Reeves, Denise Warzel, Ulli Wagner, Frank Lin, Pat Mongkolwat |
| December 2012 | AIM and QI-Bench mapping Telephone conference | Andrew Buckler, Gary Wernsing and Pat Mongkolwat |
| January 2013 | Add and update JIRA issues | Pat, Vlad, Skip |
| January 2013 | Weekly telephone conference | Ed Helton, Jonathan Lin, Ulli Wagner, Pat Mongkolwat |
| January 2013 | NCIP Imaging Community Presented AIM project schedule | NCIP Imaging Community, Pat Mongkolwat |
| January 2013 | Submit AIM foundation for review by EVS Work with Janice to retire older CDEs related to AIM Worked with Claire on issues related to AIM model Reviewed AIM foundation on NCI’s caDRS sandbox and production servers Approved the foundation model to be released | Claire Wolfe, Janice Chilli, Pat Mongkolwat |
| January 2013 | Continued to work on AIM and QI-Bench mapping Telephone conference | Andrew Buckler, Gary Wernsing and Pat Mongkolwat |
| January 2013 | Worked with Carolyn Klinger on Provided ATB live demonstration - ATB runs on Mac OS X - ATB user’s manual - ATS user’s manual - Telephone conference - Reviewed ATB and ATS user’s manual - Release Notes (Wrote and reviewed) - AIM Model and Library 4.0 - ATB 2.0 - ATS 1.1 | Carolyn Klinger and Pat Mongkolwat |
| January 2013 | Worked with Gregory Sharp Telephone conference Provided AIM 4.0 source code | Gregory Sharp and Vlad Kleper |
| January 2013 | Answered AIM workstation from Marco (pinho@nmr.mgh.harvard.edu) Answered e-mails Will provide new workstation when it is done. | Marco Pinho and Vlad Kleper |
| January 2013 | Submitted AIM 4.0 model for review and upload | Claire Wolfe, Janice Chilli, Pat Mongkolwat |
| January 2013 | Worked with Justin - Possible “NO” answer for a given characteristic quantification - Workstation 3.5 - ATB 2.0 | Justin Kirby, Pat Mongkolwat |
| January 2013 | Set up “AIM Demo and discussion about potential use for pathology imaging” | Ulli, Pat |
| January 2013 | Submitted AIM 4.0, AIM library, ATB and ATS release notes | Ulli, Pat |

Project Progress

| Activity | Description |
| --- | --- |
| Updated AIM Foundation Model | http://umlmodelbrowser.nci.nih.gov/umlmodelbrowser/ https://cdebrowser.nci.nih.gov/CDEBrowser/ |
| NCI’s JIRA | AIM Enterprise Service (ATB & ATS), https://tracker.nci.nih.gov/browse/AIMES AIM Model, https://tracker.nci.nih.gov/browse/AIMWS AIM Workstation, https://tracker.nci.nih.gov/browse/AIM |
| AIM Related Products | ATB 2.0: https://ncisvn.nci.nih.gov/svn/aim/trunk/Software/ATB2.0/AimTemplateBuilder-2.0.zip ATS 1.1: https://ncisvn.nci.nih.gov/svn/aim/trunk/Software/ATS1.1/ATS-1.1_ReleasePackage.zip AIM 4.0 library: https://ncisvn.nci.nih.gov/svn/aim/trunk/AIMToolkit_v4.0.0_rv44 |
| Release Notes | AIM 4.0 library (ready for release) ATB 2.0 (ready for release) AIM Workstation 3.5 ATS 1.1 (ready for release) |

Status of Milestones

| Milestone | Delivery Date | Status |
| --- | --- | --- |
| AIM 4.0 model | Oct 2012 | Uploaded to production caDSR |

Work Planned for Next Month

| Activity | Description |
| --- | --- |
| AIM FY’13 Requirements | In progress |
| AIM FY’13 Design | In progress |
| AIM 4.0 with CMake | In progress |
| AIM 3.5 workstation | In progress |
| AIM 4.0 workstation | In progress |
| Bug fixes for AIM workstation, ATB and ATS | In progress |

Travel Planned for Next Month

None.

Issue Management (see NCI’s JIRA)

None.

Risk Management

| ID | Description | Owner | Potential Impact | Priority (H, M, L) | Status (Open, Closed) |
| --- | --- | --- | --- | --- | --- |
| 1 | NBIA and caGRID 1.4 test | CBIIT | Software develop may not fully working with the new NBIA and caGRID 1.4 | H | Open |

External Dependencies

| Dependency | Date | Status | Comments |
| --- | --- | --- | --- |
| NBIA | Today - | Waiting | We are waiting for NBIA in order to test caGRID authentication in C#. |

Status of Deliverables

See MS Project

Notes:

- All deliverables need to be deposited to SAIC-Frederick gForge site assigned by COTR

- Include the release cycle and iteration for all of the Contract Deliverable in a row by itself.