Northwestern University

Monthly Status Report

Annotation and Image Markup (AIM)

12XS577

February 2013

Pattanasak Mongkolwat

p-mongkolwat@northwestern.edu

Reported: March 8, 2013

Project Background/Objectives

The objective of this project is to continue to develop the Annotation and Imaging Markup (AIM) software library and tools based on the AIM v4.0 model to meet the challenge of targeted multiple domains, including Radiology and Radiation Oncology. The AIM model establishes a solid foundation for the growth of AIM in specific areas such as clinical trials and life science. The AIM standard has demonstrated its usefulness by collecting the descriptive information of images with user-generated graphical symbols, computational results, and textual descriptors placed on the images in a single common information source. The AIM model is necessarily complex and comprehensive. Typically, users do not want to understand the model comprehensively. We consider AIM users as belonging to one of two types: end-user or software developer. We provide them with appropriate software products and a programming library along with a referenced implementation of the library.

The AIM template is designed to abstract the complexity and reduce the number of activities for both types of AIM users. A template consists of a collection of questions and corresponding answers to each question. It increases AIM usability and improves experiences for users who create AIM data in their specific domain areas.

The AIM template project has two components: AIM Template Builder (ATB) and AIM Template Service (ATS). ATB has been developed to allow creation and modification of AIM templates via a software application with a simple graphical user interface. A template constrains AIM users to consistently create structured AIM data with standardized semantic vocabulary and controlled terminologies. ATS allows AIM users to search, share, download, and upload their templates.

The outcome of the project includes the AIM 4.0 foundation model, AIM 4.0 imaging model for (but not limited to) Radiology and Oncology, AIM toolkit (library in C++ and a conversion tool), AIM workstation, and AIM template software. The AIM software products will enable imaging interpreters, image researchers, and associated sciences personnel from different domains to adopt standardized annotations and imaging markup in conducting their clinical trials and translation medicine research.

Personnel Roster

| Personnel | Roles | Organization |
| --- | --- | --- |
| Pattanasak (Pat) Mongkolwat | Principal Investigator (PI), project manager and software engineer | Northwestern University |
| Vladimir Kleper | Researcher and software engineer | Northwestern University |
| Skip Talbot | Software engineer | Northwestern University |
| David Clunie | Consultant (DICOM, imaging and clinical expert) | PixelMed Publishing, LLC |
| Gregory Sharp | Consultant (CMake) | - |
| Daniel Rubin | Consultant (AIM and clinical expert) | Stanford University |

Contract Overview

The purpose of this project is to provide guidelines for extending the AIM model to enhance existing AIM tools (C++ toolkit, ATS, and AIM for ClearCanvas workstation), develop additional AIM capabilities, and provide support in line with the historical workload and available resources.

The AIM project consists of the AIM information model, C++ Application Programming Interfaces (APIs), ATS, and AIM-enabled workstations. At the end of this research and development phase, we will accomplish the following.

- First, deliver a technical document on how to extend the AIM foundation model and library.

- Second, deliver the AIM C++ toolkit for Linux, OS X, and Windows platforms.

- Third, ATS shall have a Representational State Transfer (REST, RESTful conforms to REST constraints) API for other applications to consume ATS services.

- Fourth, AIM on ClearCanvas workstation will support creation and use of DICOM segmentation objects along with related AIM objects. The workstation will create and store AIM 4.0, import imaging studies from the eXtensible Neuroimaging Archive Toolkit (XNAT), communicate with AIM Data Service via RESTful APIs, validate markup creation and integrate a centralized imaging security service. An AIM plugin for the ClearCanvas workstation will be provided. A demonstration of the workstation installed on Amazon cloud will be provided.

- Fifth, AIM Data Object Service (DOS) will offer web services to create and manipulate AIM data.

The following list indicates the tools used in this project.

- Altova XMLSpy 2013 (Altova)

- caCORE SDK 4.1.1 (caBIG®)

- DCMTK version 3.6.x (OFFIS e. V.)

- Eclipse (Eclipse Foundation, Inc.) for Windows and Linux

- Enterprise Architect version 10.x (Sparx Systems)

- Java JDK 6 (Sun Microsystems)

- Microsoft Visual Studio 2008 and 2010 (Microsoft) with STL

- Xerces XML library version 3.0.1 (Apache Software Foundation)

- Boost C++ library version 1.34.1 (Boost.org)

- Berkeley DB XML by Oracle

- Ubuntu version 11 and above

Current Project Status

AIM Model:

The AIM Foundation model has been validated and manually verified by the EVS and AIM team. It was uploaded to the NCI’s caDSR. AIM version 4.0 has been revised based on an implementation of the AIM 4.0 C++ library. The Enterprise Vocabulary Services (EVS) team is reviewing AIM version 4 for Radiology and Oncology. The AIM team has been working with EVS team to validate and upload the 4.0 model. Due to the move to the NCI Shady Grove campus, AIM 4.0 has not yet been uploaded to the caDSR sandbox for verification. We are expecting to complete the reviewing and verifying processes by the end of March.

ATB and ATS:

ATS 1.1 has been released. It accepts AIM template XML documents based on the 1.x and 2.0 schema versions. ATS exports the original AIM template XML 1.x documents and 2.0 XML documents.

AIM 4.0 Library and Workstation:

We implemented the AIM 4.0 C++ library and integrated ATS to the workstation. The workstation is now able to import new AIM template 2.0 XML documents. Since we added the capability to skip questions to ATB 2.0, the level of complexity of AIM template components on the workstation has been increased. A new AIM workstation is required to support skipping questions. The AIM workstation now supports logic for skipping questions. The first version will create AIM 3.0 instances. We are in the testing phase.

Description of Work Completed During the Month

External Meetings (Frequent Communications Summarized)

| Date | Topic | Project Attendees (Optional) |
| --- | --- | --- |
| February 2013 | Add and update JIRA issues | Pat, Vlad, Skip |
| February 2013 | Weekly telephone conference | Ed Helton, Jonathan Lin, Ulli Wagner, Laxmi, Pat Mongkolwat |
| February 2013 | - Submit AIM 4.0 for review by EVS - Work with Janice to retire older CDEs related to AIM - Worked with Claire on issues related to AIM model - Reviewed AIM 4.0 model verified by EVS team - Reviewed and approved AIM foundation CDEs | Claire Wolfe, Janice Chilli, Pat Mongkolwat |
| February 2013 | Worked with Carolyn Klinger on - ATB user’s manual - ATS user’s manual - AIM on ClearCanvas Workstation 3.5 user’s manual - Reviewed ATB and ATS user’s manual - Wrote and reviewed release notes - AIM Model and Library 4.0 - ATB 2.0 - ATS 1.1 - Answered e-mails related to AIM topics - Worked on AIM materials on Gforge - Worked with Carolyn on AIM-related documents - Telephone conference about AIM on ClearCanvas Workstation 3.5 - Discussed and planned the move of AIM contents from GForge to SVN - AIM wiki pages | Carolyn Klinger, Ann Wiley, Craig Fee and Pat Mongkolwat |
| February 2013 | Worked with Gregory Sharp - Telephone conference - Compiling Linux related issues - Case sensitive issues | Gregory Sharp and Vlad Kleper |
| February 2013 | Worked with Justin - Teleconference, demo and template work - Workstation 3.5 - ATB 2.0 - Testing and Debugging - E-mails exchanges - Workstation 3.5 - ATB 2.0 - Existing AIM templates - Worked on new workstation features (see JIRA) - Using RadLex terms with ATB 2.0 | Justin Kirby, Pat Mongkolwat |
| February 2013 | - Submitted AIM 4.0 model for review and upload | Claire Wolfe, Janice Chilli, Pat Mongkolwat |
| February 2013 | - Prepared MS PowerPoint slide presentation - AIM & Pathology telephone conference - Provided an “AIM Demo and discussion about potential use for pathology imaging” | Ulli, Robert (Bob) Cardiff, Daniel Rubin and Pat |
| February 2013 | Worked on AIM requirements | Vlad, Skip and Pat |
| February 2013 | Worked on AIM design document | Vlad, Skip and Pat |
| February 2013 | Worked on AIM schedule management tasks | Vlad, Skip and Pat |
| February 2013 | - Received AIM 4.0, AIM library, ATB and ATS release notes - Updated NCI wiki | Ulli, Carolyn Klinger Pat |
| February 2013 | Worked with Qinyan on testing the latest NBIA connectivity with AIM | Qinyan Pan and Pat |
| February 2013 | - Telephone conference about Annotation of Annotation meeting with Jayashree/Andriy/Justin - E-mail exchanges | Jayashree, Andriy, Justin and Pat |
| February 2013 | - E-mail exchanges with Ed Helton about usage of AIM at Image Processing Core, Center for Neuroscience and Regenerative Medicine, NIH/USUHS | Ed Helton, Ulli Wagner, Jonathan Lin, and Pat |
| February 2013 | Reviewed and responded to CBIITCHGMGMT-43 | Ulli and Pat |
| February 2013 | - Telephone conference with Laxmi about AIM products - Answered AIM related questions - Exchanged e-mails - Sent project management plan and deliverable schedule documents | Venkatasatya Prerepa (Laxmi) and Pat |
| February 2013 | - Telephone conference with Emory team about AIM Data Service requirement specifications, RESTful APIs and security issues - Questions and answers | Ed Helton, Ulli Wagner, Jonathan Lin, Venkatasatya Prerepa (Laxmi), Ashish, Nadir, Vlad, Skip and Pat |
| February 2013 | - Reviewed reporting templates sent by Ulli from “Agenda for retreat Pathology meeting” | Ulli, Pat |
| February 2013 | - Updated AIM MS Project management plan - Updated MS PowerPoint AIM deliverable schedule - Created and updated AIM Data service design | Vlad, Skip, Pat |
| February 2013 | - Sent AIM data service requirements to Nadir - Sent AIM 4.0 XML and ISO-21090 schema | Nadir, Laxmi, Ulli, Vlad, Skip, Pat |
| February 2013 | - Contacted Craig Free about moving AIM content from NCI’s GForge to SVN. - Worked with Carolyn on structuring directory for the AIM content | Craig Free, Carolyn Klinger, Pat |
| February 2013 | AIM on ClearCanvas Workstation 3.5 minor features (see SVN) and bug fixes | Vlad, Skip, Pat |
| February 2013 | Updated and submitted, AIM requirement and design document, AIM MS Project management plan and AIM overall project plan | Vlad, Skip, Pat |

Project Progress

| Activity | Description |
| --- | --- |
| AIM 4.0 Model | Waiting for EVS team to upload the 4.0 model |
| NCI’s JIRA | Continue updating AIM Enterprise Service (ATB & ATS), https://tracker.nci.nih.gov/browse/AIMES AIM Model, https://tracker.nci.nih.gov/browse/AIMWS AIM on ClearCanvas Workstation, https://tracker.nci.nih.gov/browse/AIM |
| AIM Related Products | ATB 2.0: https://ncisvn.nci.nih.gov/svn/aim/trunk/Software/ATB2.0/AimTemplateBuilder-2.0.zip ATS 1.1: https://ncisvn.nci.nih.gov/svn/aim/trunk/Software/ATS1.1/ATS-1.1_ReleasePackage.zip AIM 4.0 library: https://ncisvn.nci.nih.gov/svn/aim/trunk/AIMToolkit_v4.0.0_rv44 |
| Release Notes and NCI Wiki | Adding new information to wiki - AIM 4.0 library - ATB 2.0 - AIM on ClearCanvas Workstation 3.5 - ATS 1.1 |

Status of Milestones

| Milestone | Delivery Date | Status |
| --- | --- | --- |
| AIM Foundation model | Feb 2013 | Updated and uploaded to production caDSR |
| AIM FY’13 requirements (updated) | Feb 2013 | Done |
| AIM 3.5 workstation | Feb 2013 | Done |
| Updated AIM MS Project management plan | Feb 2013 | Done |
| Updated AIM MS PowerPoint project overall plan | Feb 2013 | Done |
| AIM FY’13 design document | Feb 2013 | Ongoing |

Work Planned for Next Month

| Activity | Description |
| --- | --- |
| AIM FY’13 Design | In progress |
| AIM 4.0 with CMake | In progress |
| AIM 4.0 workstation | In progress |
| AIM 4.0 RESTFul interface with AIM Data Service | In progress |
| Bug fixes for AIM workstation, ATB and ATS | In progress |

Travel Planned for Next Month

| Attendees (name) | Travel Purpose | Description (include city) |
| --- | --- | --- |
| Not applicable |  |  |

Issue Management (see NCI’s JIRA)

None

Risk Management

| ID | Description | Owner | Potential Impact | Priority (H, M, L) | Status (Open, Closed) |
| --- | --- | --- | --- | --- | --- |
| 1 | NBIA and caGRID 1.4 test | CBIIT | Software development may not be fully working with the new NBIA and caGRID 1.4 | H | Open |

External Dependencies

| Dependency | Date | Status | Comments |
| --- | --- | --- | --- |
| NBIA | Today - | Waiting | We are waiting for NBIA in order to test caGRID authentication in C#. |

Status of Deliverables

See MS Project

Notes:

- All deliverables need to be deposited to SAIC-Frederick gForge site assigned by COTR

- Include the release cycle and iteration for all of the Contract Deliverable in a row by itself.