Northwestern University

# Monthly Status Report

Annotation and Image Markup (AIM)

12XS577

March 2013

Pattanasak Mongkolwat

p-mongkolwat@northwestern.edu

Reported: April 8, 2013

# Contents

Project Background/Objectives	2

Personnel Roster	2

Contract Overview	2

Current Project Status	3

AIM Model	3

AIM 4.0 Library and Workstation	3

Update AIM wiki pages	3

CMake and AIM 4.0	4

AIM 4.0 RESTFul interface with AIM Data Service	4

Description of Work Completed During the Month	4

External Meetings	4

Project Progress	6

Status of Milestones	6

Work Planned for Next Month	6

Travel Planned for Next Month	6

Issue Management	6

Risk Management	7

External Dependencies	7

Status of Deliverables	7

# Project Background/Objectives

The objective of this project is to continue to develop the Annotation and Imaging Markup (AIM) software library and tools based on the AIM v4.0 model to meet the challenge of targeted multiple domains, including Radiology and Radiation Oncology. The AIM model establishes a solid foundation for the growth of AIM in specific areas such as clinical trials and life science. The AIM standard has demonstrated its usefulness by collecting the descriptive information of images with user-generated graphical symbols, computational results, and textual descriptors placed on the images in a single common information source. The AIM model is necessarily complex and comprehensive. Typically, users do not want to understand the model comprehensively. We consider AIM users as belonging to one of two types: end-user or software developer. We provide them with appropriate software products and a programming library along with a referenced implementation of the library.

The AIM template is designed to abstract the complexity and reduce the number of activities for both types of AIM users. A template consists of a collection of questions and corresponding answers to each question. It increases AIM usability and improves experiences for users who create AIM data in their specific domain areas.

The AIM template project has two components: AIM Template Builder (ATB) and AIM Template Service (ATS). ATB has been developed to allow creation and modification of AIM templates via a software application with a simple graphical user interface. A template constrains AIM users to consistently create structured AIM data with standardized semantic vocabulary and controlled terminologies. ATS allows AIM users to search, share, download, and upload their templates.

The outcome of the project includes the AIM 4.0 foundation model, AIM 4.0 imaging model for (but not limited to) Radiology and Oncology, AIM toolkit (library in C++ and a conversion tool), AIM workstation, and AIM template software. The AIM software products will enable imaging interpreters, image researchers, and associated sciences personnel from different domains to adopt standardized annotations and imaging markup in conducting their clinical trials and translation medicine research.

# Personnel Roster

| Personnel | Roles | Organization |
| --- | --- | --- |
| Pattanasak (Pat) Mongkolwat | Principal Investigator (PI), project manager and software engineer | Northwestern University |
| Vladimir Kleper | Researcher and software engineer | Northwestern University |
| Skip Talbot | Software engineer | Northwestern University |
| David Clunie | Consultant (DICOM, imaging and clinical expert) | PixelMed Publishing, LLC |
| Gregory Sharp | Consultant (CMake) | - |
| Daniel Rubin | Consultant (AIM and clinical expert) | Stanford University |

# Contract Overview

The purpose of this project is to provide guidelines for extending the AIM model to enhance existing AIM tools (C++ toolkit, ATS and AIM for ClearCanvas workstation), develop additional AIM capabilities, and provide support in line with the historical workload and available resources.

The AIM project consists of the AIM information model, C++ Application Programming Interfaces (APIs), ATS, and AIM-enabled workstations. At the end of this research and development phase, we will accomplish the following.

- First, deliver a technical document on how to extend the AIM foundation model and library.

- Second, deliver the AIM C++ toolkit for Linux, OS X, and Windows platforms.

- Third, ATS shall have a Representational State Transfer (REST, RESTful conforms to REST constraints) APIs for other applications to consume ATS services.

- Fourth, AIM on ClearCanvas workstation will support creation and use of DICOM segmentation objects along with related AIM objects. The workstation will create and store AIM 4.0, import imaging studies from the eXtensible Neuroimaging Archive Toolkit (XNAT), communicate with AIM Data Service via RESTful APIs, validate markup creation and integrate a centralized imaging security service. An AIM plugin for the ClearCanvas workstation will be provided. A demonstration of the workstation installed on Amazon cloud will be provided.

- Fifth, AIM Data Object Service (DOS) will offer web services to create and manipulate AIM data.

The following tools were used in this project.

- Altova XMLSpy 2013 (Altova)

- caCORE SDK 4.1.1 (caBIG®)

- DCMTK version 3.6.x (OFFIS e. V.)

- Eclipse (Eclipse Foundation, Inc.) for Windows and Linux

- Enterprise Architect version 10.x (Sparx Systems)

- Java JDK 6 (Sun Microsystems)

- Microsoft Visual Studio 2008 and 2010 (Microsoft) with STL

- Xerces XML library version 3.0.1 (Apache Software Foundation)

- Boost C++ library version 1.34.1 (Boost.org)

- Berkeley DB XML by Oracle

- Ubuntu version 11 and above

# Current Project Status

## AIM Model

The AIM Foundation model has been validated and manually verified by the EVS and AIM team. It was uploaded to the NCI’s caDSR. The AIM version 4.0 have been revised based on an implementation of the AIM 4.0 C++ library. The Enterprise Vocabulary Services (EVS) team is reviewing AIM version 4 for Radiology and Oncology. The AIM team has been working with EVS team to validate and upload the 4.0 model. AIM 4.0 has been uploaded to the caDSR sandbox and production for verification and released for public use.

## AIM 4.0 Library and Workstation

We are implementing the AIM 4.0 C++ library on the AIM 4.0 workstation.

## Update AIM wiki pages

This is an ongoing effort to update wiki pages at NCI site.

## CMake and AIM 4.0

CMake for Linux is ready for testing. We are working on CMake for MAC OSX.

## AIM 4.0 RESTFul interface with AIM Data Service

The AIM team sent requirement specifications to the Emory team for review and comment. The AIM team started implementing the graphical user interface for the new AIM data service.

# Description of Work Completed During the Month

## External Meetings

| Date | Topic | Project Attendees (Optional) |
| --- | --- | --- |
| March 2013 | JIRA issues (addition and updates) | Pat, Vlad, Skip |
| March 2013 | Weekly telephone conference | Ed Helton, Jonathan Lin, Ulli Wagner, Laxmi, Tin, Pat |
| March 2013 | - Reviewed and approved AIM 4.0 model verified by EVS team on the sandbox server - Requested AIM 4.0 model to be uploaded to the production server - Reviewed and approved AIM 4.0 model verified by EVS team on the production server - Requested AIM 4.0 CDEs to be released - Janice confirmed AIM 4.0 CDEs release | Claire Wolfe, Janice Chilli, Pat Mongkolwat |
| March 2013 | Requesting URL to AIM 3.0 data service from Emory team for testing with AIM on ClearCanvas workstation - Exchanged e-mails | Ashish, Nadir, Vlad, Skip and Pat |
| March 2013 | Worked with Carolyn Klinger on - AIM wiki main page - ATS 1.1 release note - AIM 4.0 release note - AIM 4.0 toolkit release note and download URL - Provided AIM foundation and 4.0 model - Update AIM 3.5 user’s manual - Add change log from AIM 3.0 to 4.0 - Received an e-mail from Craig about moving AIM resources from GForge to SVN - Added missing ATB 2.0 download URL - Worked on AIM Foundation and AIM 4.0 short description, https://wiki.nci.nih.gov/x/SAbHB - Added AIM 4.0 XML schema download - Answered e-mails related to AIM topics - Created, reviewed and uploaded monthly report to wiki - Created, reviewed and uploaded project schedule | Carolyn Klinger, Ann Wiley, Craig Fee and Pat Mongkolwat |
| March 2013 | Worked with Gregory Sharp - Telephone conferences - Compiling Linux and Mac OSX related issues | Gregory Sharp and Vlad Kleper |
| March 2013 | - Answered Andre’s e-mail forwarded by Daniel - Sent AIM 4.0 UML model in PNG to Andre - Sent URL to AIM Model and AIM Toolkit - Sent AIM 4.0 XML schema to Andre | Andre Dekker, Daniel Rubin, Vlad and Pat |
| March 2013 | - Sent AIM PowerPoint and MS Project files - Convert PowerPoint and MS Project files to 2003-2007 compatible version | Laxmi (Venkatasatya Prerepa), Vlad and Pat |
| March 2013 | - Followed up AIM 4.0 RESTful APl requirement specifications - Received reply requirement specifications - Scheduled a web conference call on March 13th at 3pm EST using Skype between Nadir and Vlad - Web conference call with Nadir on March 13th. | Nadir, Vlad and Pat |
| March 2013 | - Attended Imaging Community Call - Provided AIM FY’13 status update to imaging community member - Provided a hardcopy of the AIM FY’13 status update | Pat |
| March 2013 | - Received an e-mail from James Gimpel at ACR for AIM 4.0 and ATB - Answered e-mail and provided URL to AIM wiki page at NCI | James Gimpel, Vlad and Pat |
| March 2013 | - Create MS PowerPoint presentation explaining how to apply AIM for CAP case report form | Robert Cardiff, Ulli and Pat |
| March 2013 | - Received, reviewed and commented AIM Test Scope - Sent the reviewed AIM Test document to Tin - Discussed required effort in the AIM Test document - Sent sample AIM template XML documents and URL | Tin, Laxmi, Ulli, Vlad and Pat |
| March 2013 | - Received an e-mail from Debra about AIM Template schema v1rv23 and v2rv13 - Answered questions in the e-mail | Debra Willrett and Vlad |

## Project Progress

| Activity | Description |
| --- | --- |
| AIM 4.0 Model | Uploaded the AIM 4.0 model |
| NCI’s JIRA | Continue updating: - AIM Enterprise Service (ATB & ATS), https://tracker.nci.nih.gov/browse/AIMES - AIM Model, https://tracker.nci.nih.gov/browse/AIMWS - AIM Workstation, https://tracker.nci.nih.gov/browse/AIM |
| AIM Related Products | AIM 4.0 library: https://ncisvn.nci.nih.gov/svn/aim/trunk/AIMToolkit_v4.0.0_rv44 |
| Release Notes and NCI Wiki | Update information to wiki - AIM 4.0 library - ATB 2.0 - AIM Workstation 3.5 - ATS 1.1 |

## Status of Milestones

| Milestone | Delivery Date | Status |
| --- | --- | --- |
| AIM 4.0 model | March 2013 | Updated and uploaded to production caDSR |
| AIM FY’13 design document |  | Ongoing |

## Work Planned for Next Month

| Activity | Description |
| --- | --- |
| AIM FY’13 Design | In progress |
| AIM 4.0 with CMake | In progress |
| AIM 4.0 workstation | In progress |
| AIM 4.0 RESTFul interface with AIM Data Service | In progress |
| Bug fixes for AIM workstation, ATB and ATS | In progress |

## Travel Planned for Next Month

| Attendees | Travel Purpose | Description |
| --- | --- | --- |
| Not applicable |  |  |

# Issue Management

No issues at this time.

# Risk Management

| ID | Description | Owner | Potential Impact | Priority (H, M, L) | Status (Open, Closed) |
| --- | --- | --- | --- | --- | --- |
| 1 | NBIA and caGRID 1.4 test | CBIIT | Software development may not be fully working with the new NBIA and caGRID 1.4 | H | Open |

# External Dependencies

| Dependency | Date | Status | Comments |
| --- | --- | --- | --- |
| NBIA | Today - | Waiting | We are waiting for NBIA in order to test caGRID authentication in C#. |

# Status of Deliverables

See MS Project.